OUTMATE.AI

GTM Intelligence Platform

INTENTS & SIGNALS End-to-End Feature Design & Engineering Plan Powered by Explorium AgentSource API

| 4,000+ Signals | Real-Time Data | AI-Powered Scoring | Multi-Source Feed |
| --- | --- | --- | --- |

# Table of Contents

1. Executive Overview & Feature Vision

2. Architecture & Technical Stack

3. Explorium API — Endpoints & Signal Types

4. UI/UX Design — Inputs, Selectors & Feed Layout

5. Signal Categories & Data Model

6. Business Entity Signals

7. Prospect / Contact Signals

8. Intent Signals (Bombora-Powered)

9. Real-Time Signal Feed

10. Backend Architecture & API Integration

11. Database Schema

12. Frontend Components

13. Alerts & Notifications System

14. Implementation Roadmap (6 Phases)

15. API Cost & Credits Estimation

16. Success Metrics & KPIs

# 1. Executive Overview & Feature Vision

| WHY | Outmate.AI's Intents & Signals feature transforms raw data from Explorium's 4,000+ signal catalog into a real-time buying-intent intelligence layer — giving sales and GTM teams the ability to act on the right prospect, at the right company, at the exact right moment. |
| --- | --- |

## 1.1 Feature Goals

- Surface buying intent: Detect when a company is actively researching topics relevant to your product.

- Trigger event alerts: Notify reps when key business or prospect events fire (funding, leadership change, job change).

- Unified signal feed: Aggregated, filterable, real-time feed for both account and prospect signals.

- Smart prioritization: AI-scored signal strength helps reps focus on highest-value opportunities first.

- Personalized outreach triggers: Each signal auto-generates a suggested outreach message.

## 1.2 Who Uses This Feature

| User | Primary Need | Key Signals Used |
| --- | --- | --- |
| AE / Sales Rep | Know when a prospect is in-market or just changed roles | Intent surges, job changes, company changes |
| SDR / BDR | Find warm accounts and trigger outreach at the right time | Funding rounds, hiring signals, tech stack changes |
| RevOps | Automate signal routing & prioritization rules | All signal types via API/webhooks |
| Marketing | Identify accounts entering buying cycles for campaigns | Bombora intent topics, website activity |

# 2. Architecture & Technical Stack

## 2.1 High-Level System Architecture

The system follows a 5-layer architecture:

| Layer | Components |
| --- | --- |
| Layer 1 | UI — Signal Feed, Filter Panel, Detail Drawer, Alert Config |
| Layer 2 | API Gateway — Next.js API Routes / Node.js REST layer |
| Layer 3 | Signal Engine — Enrichment Scheduler, Event Poller, Intent Scorer, Webhook Listener |
| Layer 4 | Explorium AgentSource API — Business Events, Prospect Events, Intent Topics (Bombora), Enrichments |
| Layer 5 | Data Layer — PostgreSQL (signal store) + Redis (real-time cache) + Queue (BullMQ) |

## 2.2 Tech Stack Decisions

| Concern | Technology | Reason |
| --- | --- | --- |
| Frontend | React + Tailwind + ShadCN | Already in Outmate.AI stack |
| API Layer | Node.js + Express / Next.js API | Type-safe, fast iteration |
| Job Queue | BullMQ + Redis | Handles polling, retries, rate limiting |
| DB | PostgreSQL (Supabase/Neon) | Relational for signal storage + indexes |
| Cache | Redis | Real-time feed, debounce, rate limit counters |
| Webhooks | Explorium Webhooks + internal sink | Push-based events for zero-lag signals |
| Notifications | Email (Resend) + In-app + Slack bot | Multi-channel alert delivery |

# 3. Explorium API — Endpoints & Signal Types

| BASE URL | https://api.explorium.ai/v1/ |
| --- | --- |

| AUTH | All requests require header: api_key: YOUR_API_KEY |
| --- | --- |

## 3.1 Business Events Endpoint

Used to fetch real-time signals at the company/account level. Returns events from the last 3 months.

POST https://api.explorium.ai/v1/businesses/events { "event_types": ["funding_round", "ipo", "new_office", "hiring_trend", "leadership_change", "acquisition", "product_launch"], "business_ids": ["biz_abc123", "biz_def456"], "timestamp_from": "2025-11-01T00:00:00Z" }

### Business Event Types

| Event Type | Description | GTM Signal Value |
| --- | --- | --- |
| funding_round | Series A/B/C, seed, late-stage funding | HIGH — budget to buy |
| ipo | Company going public or recently IPO'd | HIGH — rapid expansion mode |
| acquisition | M&A activity, acquiring or being acquired | HIGH — tech stack consolidation |
| leadership_change | New C-suite, VP, or director-level hire | HIGH — new leader evaluates vendors |
| hiring_trend | Significant headcount growth in dept. | MED — expansion signal |
| new_office | Opening new location or HQ expansion | MED — geographic opportunity |
| product_launch | Launched new product or major feature | MED — competitive intelligence |
| tech_stack_change | Added or dropped a major technology | MED — displacement/adoption opportunity |
| workforce_reduction | Layoffs or downsizing events | LOW-MED — budget sensitivity flag |

## 3.2 Prospect / Contact Events Endpoint

Used to track signals at the individual prospect level — key for personalized outreach timing.

POST https://api.explorium.ai/v1/prospects/events { "event_types": ["prospect_changed_role", "prospect_changed_company", "prospect_job_anniversary"], "prospect_ids": ["pid_xxx", "pid_yyy"], "timestamp_from": "2025-11-01T00:00:00Z" }

| Event Type | Description | GTM Signal Value |
| --- | --- | --- |
| prospect_changed_company | Prospect moved to a new company | HIGH — re-engage at new company |
| prospect_changed_role | Promotion or new title at same company | HIGH — new authority / new budget |
| prospect_job_anniversary | Annual anniversary at current company | LOW — soft warm-up touchpoint |

## 3.3 Business Intent Topics (Bombora) Endpoint

Reveals which topics a company is actively researching — powered by Bombora's weekly content consumption data. This is the primary intent signal.

POST https://api.explorium.ai/v1/businesses/bombora_intent/bulk_enrich { "parameters": { "topics": ["technology: cloud computing;technology: cybersecurity; sales: crm software;marketing: marketing automation"], "min_score": 65 }, "business_id": ["biz_abc123", "biz_def456"] }

| KEY INSIGHT | Explorium recommends using at least 12 intent topics for meaningful results. Use the Autocomplete endpoint with semantic_search=true to build your topic list from Bombora's taxonomy. |
| --- | --- |

| Intent Level | Description |
| --- | --- |
| In-Depth (score 80+) | Company is deeply researching — actively in evaluation mode |
| Active (score 65–79) | Company is researching the topic — building awareness |
| Early (score 60–64) | Early signals of interest — monitor and track |

## 3.4 Match & Enrich Endpoints

Before fetching events or intent, you must resolve company/prospect IDs via Match endpoints.

| Endpoint | Method | Purpose |
| --- | --- | --- |
| POST /businesses/match | Match by name/domain | Get business_id for events & intent |
| POST /businesses/enrich | Enrich by business_id | Firmographic + technographic details |
| POST /prospects/match | Match by name + company | Get prospect_id for events |
| POST /prospects/enrich | Enrich by prospect_id | Contact details, history, role |
| POST /autocomplete?type=business_intent_topics | Search intent topics | Build topic_parameters for Bombora |

# 4. UI/UX Design — Inputs, Selectors & Feed Layout

## 4.1 Main Page Layout

The Intents & Signals page is divided into three zones:

- Left Panel (280px fixed): Filter & configuration panel — signal type selectors, category filters, entity scope.

- Center Feed (flex): Real-time scrollable signal feed with card-based layout.

- Right Drawer (400px): Slide-out detail panel showing full signal context + AI-generated outreach.

## 4.2 Left Filter Panel — All Input Controls

### A. Entity Type Selector (Required)

Top of panel — determines which Explorium endpoints are called.

| Toggle Option | API Used | Notes |
| --- | --- | --- |
| Companies / Accounts | POST /businesses/events | Funding, hiring, leadership etc. |
| Prospects / Contacts | POST /prospects/events | Role change, company change |
| Both (default) | Both endpoints, merged feed | Unified view across all entities |

### B. Signal Category Multi-Select (Checkboxes)

Users select which signal categories to display in the feed. Grouped by type:

| Category Group | Signal Types Included | Default State |
| --- | --- | --- |
| 📈 Growth Signals | Funding rounds, IPO, revenue milestones, headcount growth | ON |
| 👔 Leadership Events | C-suite hires, VP/Director changes, board additions | ON |
| 🧠 Intent Signals | Bombora topic surges — In-Depth, Active, Early | ON |
| 🔁 Job Changes | Prospect changed company or role | ON |
| 🏢 Expansion Events | New office, market entry, acquisitions | OFF |
| 💻 Tech Signals | Tech stack changes, new tool adoption, tool removal | OFF |
| 📣 Product Events | Product launches, new features, pricing changes | OFF |
| ⚠️ Risk Signals | Workforce reduction, financial difficulties | OFF |

### C. Intent Topic Selector (Combobox with Search)

Used when Intent Signals category is enabled. Calls Explorium Autocomplete endpoint:

GET /autocomplete?type=business_intent_topics&q=crm&semantic_search=true // Returns: Bombora taxonomy topics matching the query // Example: "technology: crm software", "sales: crm strategy"

- UI Control: Combobox with async search, tag-based multi-select

- Minimum recommended: 12 topics for accurate intent scoring

- Display: Shows category prefix (e.g., 'technology:') with topic name

- Presets: Offer preset topic bundles (SaaS, Cybersecurity, HR Tech, Fintech, etc.)

### D. Account / Prospect List Selector

Determines which entities to monitor. Multiple modes:

- From CRM Sync: Auto-pull from connected HubSpot/Salesforce (existing Outmate feature).

- Manual Upload: CSV upload of company domains or prospect LinkedIn URLs.

- From ICP Builder: Use Outmate.AI's ICP feature to define the target universe.

- From Segment: Filter by industry, size, tech stack, geography using Explorium Fetch Businesses.

### E. Signal Strength / Score Filter

Slider control (0–100) to filter signals by AI-computed strength score. Maps to:

- Score 80–100: High intent (show in-depth Bombora, major funding)

- Score 60–79: Medium intent (active research, leadership changes)

- Score 40–59: Low intent (early signals, anniversaries)

### F. Date Range Picker

Controls the timestamp_from parameter sent to Explorium. Options:

- Last 24 hours

- Last 7 days

- Last 30 days

- Last 90 days (max — Explorium events are limited to 3 months)

- Custom range

### G. Industry & Firmographic Filters (Collapsible)

- Industry: Multi-select from Explorium's NAICS / LinkedIn category taxonomy

- Company Size: Range selector (employees, revenue)

- Geography: Country / region multi-select

- Tech Stack: Filter to companies using specific tools (Salesforce, AWS, etc.)

- Funding Stage: Seed, Series A, Series B+, Public

## 4.3 Signal Feed — Card Design

Each signal renders as a card in the center feed. Cards have consistent structure:

SIGNAL CARD ANATOMY ICON; Company Name • Signal Badge • Score Badge • Timestamp Signal description — e.g. 'Raised $25M Series B funding round. Now 340 employees.' [ View Details ] [ Generate Outreach ] [ Add to Sequence ] [ Dismiss ].

## 4.4 Feed Tabs & Sorting

| Tab | Description |
| --- | --- |
| 🔴 Live Feed | Signals refreshed on poll interval (every 15–30 min from Explorium) |
| ⭐ High Priority | Signals with score ≥ 75 — auto-filtered high-value events |
| 🧠 Intent Only | Only Bombora intent topic surges |
| 📅 This Week | Events from last 7 days |
| ✅ Actioned | Signals where outreach was sent or dismissed |

# 5. Signal Categories & Data Model

## 5.1 Signal Object — Unified Model

All signals — regardless of type or source — are normalized into a unified Signal object stored in PostgreSQL:

type Signal = { id: string; // UUID entity_type: 'business' ¦ 'prospect'; entity_id: string; // Explorium business_id or prospect_id entity_name: string; entity_domain?: string; signal_type: SignalType; // enum — see below signal_category: SignalCategory; // Growth ¦ Leadership ¦ Intent ¦ ... score: number; // 0–100 AI-computed intent_level?: 'in_depth' ¦ 'active' ¦ 'early'; // Bombora raw_data: Record<string, any>; // Raw Explorium response summary: string; // Human-readable description occurred_at: Date; fetched_at: Date; status: 'new' ¦ 'viewed' ¦ 'actioned' ¦ 'dismissed'; workspace_id: string; assigned_to?: string; // User ID outreach_draft?: string; // AI-generated message }

# 6. Backend Architecture & API Integration

## 6.1 Signal Polling Engine

Since Explorium events are available for the last 3 months and refreshed regularly, the system uses a polling architecture with BullMQ:

// Signal polling job — runs every 30 minutes per workspace signalQueue.add('poll-signals', { workspaceId: 'ws_123', entityType: 'business', businessIds: ['biz_abc', 'biz_def'], }, { repeat: { every: 30 * 60 * 1000 }, // 30 min removeOnComplete: 100, removeOnFail: 50 }); // Worker processes the job signalWorker.process(async (job) => { const { workspaceId, businessIds } = job.data; const sinceDate = await getLastPollTime(workspaceId); // 1. Fetch business events const events = await explorium.businessEvents({ event_types: ENABLED_EVENT_TYPES, business_ids: businessIds, timestamp_from: sinceDate }); // 2. Score and normalize const signals = events.map(e => normalizeSignal(e)); // 3. Store new signals, skip duplicates await upsertSignals(signals); // 4. Trigger alerts for high-score signals await triggerAlerts(signals.filter(s => s.score >= 75)); });

## 6.2 Intent Enrichment Job

Bombora intent data is fetched on a weekly cadence (Explorium refreshes it weekly):

// Intent enrichment — runs weekly per workspace intentQueue.add('enrich-intent', { workspaceId: 'ws_123', businessIds: ['biz_abc', 'biz_def'], topicParams: 'technology: crm;technology: cloud;sales: outbound sales', minScore: 65 }, { repeat: { cron: '0 6 * * 1' } // Every Monday 6am });

## 6.3 Rate Limiting Strategy

Explorium enforces per-second and per-minute rate limits. The system handles this via:

- Batch size: Max 50 records per request (Explorium bulk limit)

- Queue throttling: BullMQ limiter with 10 req/sec ceiling

- Retry logic: Exponential backoff on 429 responses

- Credit tracking: Log Explorium credits consumed per job, alert at 80% usage

# 7. Database Schema

## 7.1 Core Tables

-- Signals table (primary store) CREATE TABLE signals ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), workspace_id UUID NOT NULL REFERENCES workspaces(id), entity_type VARCHAR(20) NOT NULL, -- 'business' ¦ 'prospect' entity_id VARCHAR(100) NOT NULL, -- Explorium ID entity_name VARCHAR(255), entity_domain VARCHAR(255), signal_type VARCHAR(100) NOT NULL, signal_category VARCHAR(50) NOT NULL, score SMALLINT NOT NULL DEFAULT 0, intent_level VARCHAR(20), raw_data JSONB, summary TEXT, occurred_at TIMESTAMPTZ, fetched_at TIMESTAMPTZ DEFAULT NOW(), status VARCHAR(20) DEFAULT 'new', assigned_to UUID REFERENCES users(id), outreach_draft TEXT ); -- Indexes for fast feed queries CREATE INDEX idx_signals_workspace_score ON signals(workspace_id, score DESC); CREATE INDEX idx_signals_workspace_status ON signals(workspace_id, status); CREATE INDEX idx_signals_entity ON signals(entity_id, entity_type); CREATE INDEX idx_signals_occurred ON signals(occurred_at DESC); -- Signal preferences per workspace CREATE TABLE signal_configs ( workspace_id UUID PRIMARY KEY, enabled_types TEXT[], intent_topics TEXT[], min_score SMALLINT DEFAULT 40, poll_interval INTEGER DEFAULT 30, -- minutes alert_threshold SMALLINT DEFAULT 75 );

# 8. Alerts & Notifications System

## 8.1 Alert Configuration UI

Users can create alert rules from the 'Signal Alerts' settings panel. Each alert rule specifies:

| Field | Type | Example |
| --- | --- | --- |
| Alert Name | Text input | 'Funding Alert — Enterprise Accounts' |
| Signal Category | Multi-select | Growth Signals, Intent Signals |
| Min Score Threshold | Slider 0–100 | 75 |
| Account Scope | Dropdown | My Accounts / All / Specific List |
| Notification Channel | Toggle | In-App, Email, Slack |
| Frequency | Select | Immediate / Daily Digest / Weekly |

## 8.2 Notification Channels

- In-app: Bell icon badge + notification drawer. Clicking a notification navigates to that signal in the feed.

- Email: Sent via Resend. Daily digest email groups signals by priority. Immediate mode for score ≥ 90.

- Slack: Webhook to Slack channel. Signal card rendered as Slack Block Kit message with action buttons.

- CRM Push: Write signal as an Activity/Note to HubSpot or Salesforce contact/company record.

# 9. Implementation Roadmap — 6 Phases

| TOTAL TIMELINE | Estimated 12–16 weeks from kickoff to full launch (with 2 engineers + 1 designer). |
| --- | --- |

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1 | Week 1–2 | Explorium API key setup, Match Business endpoint, basic DB schema, test signal fetch for 10 accounts |
| Phase 2 | Week 3–4 | Business Events integration, Prospect Events integration, signal normalization, BullMQ polling engine |
| Phase 3 | Week 5–7 | Bombora Intent integration, topic autocomplete, intent scoring, full signal storage + API layer |
| Phase 4 | Week 8–10 | UI — feed page, filter panel, signal cards, tabs, detail drawer, AI outreach generation |
| Phase 5 | Week 11–13 | Alerts system (in-app + email + Slack), alert config UI, CRM push, notification preferences |
| Phase 6 | Week 14–16 | Performance optimization, bulk entity handling, advanced filters, analytics dashboard, beta launch |

## 9.1 Phase 1 Detailed Tasks

- Create Explorium API service wrapper (TypeScript class with all endpoints)

- Implement Match Businesses endpoint — input domain, return business_id

- Set up PostgreSQL schema: signals, signal_configs, entity_cache tables

- Create admin settings page for API key input and test connection

- Write test that fetches events for 10 known companies and logs output

- Document all Explorium response shapes and map to internal types

## 9.2 Phase 2 Detailed Tasks

- Implement BullMQ polling queue with 30-min interval

- Build signal normalization layer: Explorium event → Signal object

- Build AI scoring function (rule-based v1 + LLM-scored v2)

- Implement deduplication: skip if signal with same event_id already exists

- Add Prospect Events polling (changed_company, changed_role)

- Build /api/signals REST endpoint for frontend consumption

- Write unit tests for normalization + scoring

# 10. API Cost & Credits Estimation

| NOTE | Explorium pricing is credit-based. Each API call consumes credits. Plan your account list size and polling frequency to manage costs. Contact Explorium for volume pricing. |
| --- | --- |

| Operation | Credits/Call | Calls/Month (500 accts) | Total Credits/Month |
| --- | --- | --- | --- |
| Match Business | 1 | 500 (one-time setup) | 500 (one-time) |
| Business Events | 1–2 | 500 accts × 2/day = ~30k | ~45,000 |
| Prospect Events | 1–2 | 1000 prospects × 2/day = ~60k | ~90,000 |
| Bombora Intent (bulk) | 5–10 | 500 accts × 4/month = 2k | ~15,000 |
| Business Enrich | 2–5 | New accounts only ~100/month | ~300 |
| TOTAL (est.) |  |  | ~150,000–200,000/month |

Optimization strategies to reduce credit consumption:

- Only poll for accounts that are in 'active monitoring' state

- Use webhooks for event push instead of polling when available

- Cache matched business_ids — do not re-match known domains

- Skip Bombora enrichment for accounts with low ICP score

- Allow per-workspace credit budget with auto-pause at threshold

# 11. Success Metrics & KPIs

## 11.1 Feature Adoption Metrics

| Metric | Target (90 days) | Measurement |
| --- | --- | --- |
| % of active users visiting Signals page weekly | > 60% | Product analytics |
| Avg. signals actioned per user per week | > 5 | Status = 'actioned' |
| Outreach messages generated from signals | > 100/week | AI draft generation count |
| Alert rules created per workspace | > 3 avg. | Signal configs table |
| Reply rate on signal-triggered outreach | > 15% | CRM reply tracking |

## 11.2 Technical Performance Metrics

- Signal latency: < 30 min from event occurrence to UI display

- API error rate: < 0.5% of Explorium calls failing

- Feed load time: < 1.5s for 50-signal page

- Polling success rate: > 99% of scheduled jobs completing

- Credit efficiency: < 300 credits per account per month

OUTMATE.AI — Intents & Signals Feature Plan

Powered by Explorium AgentSource API  •  Internal Use Only  •  2025